Nuffield Health Bristol Hospital

Upper Byron Place

Clifton

Bristol

BS8 1JU

CHESTERFIELD HOSPITAL RE-DEVELOPMENT PROJECT UPDATE

Friday 25th May 2012

Dear Neighbour,

What’s happened this past week

- Demolition works to the main, former hospital building continued with the former lift motor room tower being removed from the landscape.

- Mains services to the temporary site cabins have been installed.

- Removal of unwanted demolition waste from the Fosseway end of the site has been completed.

- The stone crusher has been delivered to site, together with a third demolition machine that will be used to load the crusher. Both are now in operation.

Please note that the site will be operational on Saturday 26th from 8am until no later than 1pm.

What’s happening next week

- Demolition works to the final part of the former hospital building will continue.

- Crushing of demolition rubble into the area cleared at the Fosseway end of the site will be ongoing.

- More unwanted demolition waste will be removed from site to enable the stone crusher to do its work and allow the footings of the former hospital building to be removed.

- The already demolished Stafford Lodge site will have its floor slab and footings removed.

Best Regards,

Steve

Steve Nicholson

Nuffield Health Site Manager, Chesterfield Re-development Project

Telephone: 07917 240937

Email: thechesterfieldenquiries@nuffieldhealth.com