Nuffield Health Bristol Hospital

Upper Byron Place

Clifton

Bristol

BS8 1JU

INFORMATION ON THE CHESTERFIELD HOSPITAL RE-DEVELOPMENT PROJECT

Friday 27th July 2012

Dear Neighbour,

# Saturday 28th July

- There will be a small crew working on site on Saturday morning undertaking some excavation works adjacent to the former stable block. All works will be contained within the site.

# The week ahead

- Installation of the pre-cast concrete sections between the piles that form the basement retaining walls and the excavation of the basement area will continue.

- It is anticipated that piling works on site will complete around mid-week.

- Spoil generated by the excavation of the basement area will continue to be removed from site utilising the ‘muck away’ lorries.

- Installation of new drainage runs to serve the new hospital will commence.

Best regards,

# Steve

# Steve Nicholson

Nuffield Health Site Manager

Chesterfield Re-development Project

Telephone: 07917 240937

# Email: thechesterfieldenquiries@nuffieldhealth.com