Nuffield Health Bristol Hospital

Upper Byron Place

Clifton

Bristol

BS8 1JU

CHESTERFIELD HOSPITAL RE-DEVELOPMENT PROJECT UPDATE

Friday 18th May 2012

Dear Neighbour,

What’s happened this past week

- Demolition works to the main, former hospital building continued. Really good progress being made with the two demolition machines working in unison.

- Temporary site cabins were delivered to site on Tuesday and installed in the main car park adjacent to the Grade II* listed building.

What’s happening next week

- Demolition works to the main, former hospital building will continue, again utilising two demolition machines

- Installation of services to the temporary site cabins

- Delivery of a stone crusher to site mid-week

- Removal of unwanted demolition waste from site will continue

Best regards,

Best Regards,

Steve

Steve Nicholson

Nuffield Health Site Manager, Chesterfield Re-development Project

Telephone: 07917 240937

Email: thechesterfieldenquiries@nuffieldhealth.com

# Text boxes

Public Information Meeting

Nuffield Health together with our project partners Vinci Construction UK Ltd would like to invite you to a

Public Information Meeting

at

The Orangery, Goldney Hall, Lower Clifton Hill

on

Wednesday 6th June from 5.30pm to 7.30pm.

The purpose of the meeting will be

- To provide you with information on the project to date

- To update you on the progress on site so far

- To provide you with information on the project going forward

- To listen to your views on the project to date

- To discuss any concerns that you may have on the project going forward