Nuffield Health Bristol Hospital

Upper Byron Place

Clifton

Bristol

BS8 1JU

INFORMATION ON THE CHESTERFIELD HOSPITAL RE-DEVELOPMENT PROJECT

Friday 8th June 2012

Dear Neighbour,

Saturday 9th June

- The site will be non-operational, closed and alarmed.

The week ahead

- The demolition sub-contractors will continue with the removal of the former hospital building foundations at the end of the site nearest to the Grade II* listed building.

- Unwanted demolition waste will continue to be removed from site using the ‘muck-away’ lorries.

- Piling for the basement of the new Hospital building will be ongoing at The Fosseway end of the site with a second piling rig being delivered during the latter part of the week.

- With the piling works underway we will be taking delivery of a quantity of steel work to site.

- In tandem with the piling works, concrete deliveries to site will commence utilising standard ready mix concrete lorries.

Best regards,

Steve

Steve Nicholson

Nuffield Health Site Manager

Chesterfield Re-development Project

Telephone: 07917 240937

Email: thechesterfieldenquiries@nuffieldhealth.com