Nuffield Health Bristol Hospital

Upper Byron Place

Clifton

Bristol

BS8 1JU

INFORMATION ON THE CHESTERFIELD HOSPITAL RE-DEVELOPMENT PROJECT

Friday 17th August 2012

Dear Neighbour,

# Saturday 18th August

- There will be a small crew on site pouring concrete hence there will be ready-mix concrete lorries delivering to site throughout the morning. It is anticipated to be complete by mid-day.

# The week ahead

- With piling complete and the tower crane installed on site works will commence on the foundation slab of the new building.

- Ready-mix concrete lorries will be delivering to site throughout the week.

- A small number of deliveries of re-enforcement bar will also take place.

- We still have a small quantity of spoil to be removed from site and this will be undertaken using the muck-away lorries.

- Installation of below ground drainage for the new building will continue.

- Weather, primarily wind dependant we will be replacing the centre section of the scaffolding wrap on the Grade II* listed building.

Best regards,

# Steve

# Steve Nicholson

Nuffield Health Site Manager

Chesterfield Re-development Project

Telephone: 07917 240937

# Email: thechesterfieldenquiries@nuffieldhealth.com