Nuffield Health Bristol Hospital

Upper Byron Place

Clifton

Bristol

BS8 1JU

INFORMATION ON THE CHESTERFIELD HOSPITAL RE-DEVELOPMENT PROJECT

Sunday 28th October 2012

Dear Neighbour,

# The week ahead

The works this week will be much the same as for the past few weeks. We will be progressing the waterproof lining of the basement, and installing drainage around the perimeter of the building. The big event will come on Wednesday, when we intend to pour the first section of the ground floor slab. This will be a major milestone in the project. We will be pouring around 200m3 of concrete throughout the course of the day which will mean a continual turnaround of concrete trucks during the pour. We have done pours of this size on the project already, so it should not cause any disruption.

Works to the Villa will also progress, mainly carrying out works to the roof structure and replacing slates.

A big thank you to those who came to the coffee morning on Monday. We made £116 for MacMillan Cancer Care - a great result.

Best regards,

# Steve

# Steve Nicholson

Nuffield Health Site Manager

Chesterfield Re-development Project

Telephone: 07917 240937  Email: thechesterfieldenquiries@nuffieldhealth.com